## Slide 1: Status Report: Redfish Service Conformance Checker
Dr. Alan Sill, Robin Ronson
CAC IAB • 10.22.2018

## Slide 2: Overview
Improvements in Running Time
Enhancement in Log Viewing
Identification of potential bugs
Next steps

## Slide 3: About
The Redfish Conformance tool checks an operational Redfish Service API to see that it conforms to the normative statements from the Redfish specification.

## Slide 4: Progress: Functional Assertions
Completed Assertions
Account Service
Actioninfo
Assembly
Boot Option
Manager
Collection Capabilities
Computer Systems
Bios
Protocol Details
Manager Account

## Slide 5: Challenge- Choosing Functional Assertions
Most shall requirements are checked by the service validator
Requirement is to identify assertions that generally requires HTTP requests

## Slide 6: Progress - General
Runtime
Significant reduction in run time as a result of caching many of the HTTP GET requests.
Better debugging support as a result of caching the list of URI’s.

## Slide 7: Progress - General
Log Generation
Produced JSON that could be consumed by a HTML generator
Enhanced identification of failures as a result of enhanced log generation
Fig 1.1 New summary section for Log Viewer

## Slide 8: Progress - General
Fig 1.2 New assertions section for Log Viewer

## Slide 9: Attention areas
Assertions
Security and Service Details assertions requires further development.
Caching
Some assertions may falsely fail as a result of resources updating during testing.
Recheck failing assertions without caching.

## Slide 10
08.15.18
10.20.18
11.10.18
Complete majority of the Assertions.
12.0.18
12.20.18
Final Report and Code Submission
Better Logging
Improvements in Security and Service Assertions
Minor Enhancements / Bug Fixes
Schedule

## Slide 11: Next steps
Assertions that requires completion
Event Destination:
  EVEN101
  EVEN100
Session Services
  SESS102
  SESS103
Session
  SES1102

## Slide 12: Questions ?

## Slide 13: Thank You